# Development Workflow for RBAC Feature

Project: Role-Based Access Control (RBAC) Implementation

Objective: Plan and structure the development of an enterprise RBAC feature allowing Admins to assign roles (Admin, Manager, Viewer) with distinct permissions.

## 1. Use Cases

Selected based on clarity and coverage of the core authorization flow.

### Use Case 1: Admin Assigns Role

- Actor: System Administrator

- Action: The Admin navigates to the User Management dashboard, selects a user with "Viewer" access, and changes their role to "Manager" via the dropdown menu.

- Outcome: The system updates the user's record in the database, invalidates the user's current session (or updates the token), and the user gains access to Manager-level features immediately or upon next login.

### Use Case 2: Manager Accesses Protected Resource

- Actor: Manager

- Action: A user with the "Manager" role attempts to access the "Quarterly Reports" page, which is restricted to Managers and Admins.

- Outcome: The backend middleware verifies the JWT token contains the "Manager" role claim. The server returns a 200 OK status with the report data, and the Frontend renders the page.

### Use Case 3: Viewer Denied Access

- Actor: Viewer

- Action: A user with the "Viewer" role attempts to access the "System Settings" configuration page via a direct URL or bookmarked link.

- Outcome: The backend middleware detects insufficient privileges. The server returns a 403 Forbidden status. The Frontend catches this error and redirects the user to an "Unauthorized Access" error page explaining they lack permissions.

## 2. User Stories

Selected stories covering Admin, Manager, and Developer perspectives.

- Admin Perspective:
"As an Admin, I want to assign specific roles (Admin, Manager, Viewer) to users, so that I can ensure employees only have access to the data necessary for their job functions."

- Manager Perspective:
"As a Manager, I want to view the performance analytics dashboard, so that I can track my team's metrics without seeing system-wide configuration settings."

- Developer Perspective:
"As a Developer, I want to implement a reusable RequireRole middleware, so that I can easily secure future API endpoints by simply adding a decorator or function call rather than rewriting logic."

## 3. Task Breakdown

A comprehensive list of 20 tasks categorized by domain, prioritized for development.

| Task | Category | Priority | Estimate |
| --- | --- | --- | --- |
| 1. Design Database Schema (Users, Roles, Permissions tables) | Backend | P0 (Critical) | 4 hrs |
| 2. Create Migration Scripts for initial Roles (Admin, Manager, Viewer) | Backend | P0 (Critical) | 2 hrs |
| 3. Implement POST /api/roles/assign Endpoint | Backend | P0 (Critical) | 6 hrs |
| 4. Implement JWT Token Update Logic (Add role claim to payload) | Backend | P0 (Critical) | 4 hrs |
| 5. Develop authMiddleware to verify token validity | Backend | P0 (Critical) | 3 hrs |
| 6. Develop roleMiddleware to check specific permissions | Backend | P1 (High) | 5 hrs |
| 7. Implement GET /api/users with Role data included | Backend | P1 (High) | 3 hrs |
| 8. Set up Frontend State Store (Redux/Context) to hold User Role | Frontend | P1 (High) | 4 hrs |
| 9. Create "User Management" UI (Table view for Admins) | Frontend | P1 (High) | 8 hrs |
| 10. Implement "Change Role" Dropdown Component | Frontend | P1 (High) | 3 hrs |
| 11. Create Protected Route Component (Higher-Order Component) | Frontend | P0 (Critical) | 5 hrs |
| 12. Design and Implement 403 (Unauthorized) Page | Frontend | P2 (Medium) | 3 hrs |
| 13. UI Conditional Rendering (Hide "Settings" button for non-Admins) | Frontend | P2 (Medium) | 4 hrs |
| 14. Unit Tests for roleMiddleware logic | Testing | P1 (High) | 4 hrs |
| 15. Integration Tests for Role Assignment Flow | Testing | P1 (High) | 6 hrs |
| 16. Secure Headers Implementation (Helmet, CORS config) | Security | P0 (Critical) | 2 hrs |
| 17. Input Validation (Sanitize Role inputs to prevent injection) | Security | P1 (High) | 3 hrs |
| 18. OWASP ZAP Scan (Automated vulnerability scanning) | Security | P2 (Medium) | 4 hrs |
| 19. Rate Limiting on Admin Endpoints (Prevent brute force) | Security | P2 (Medium) | 3 hrs |
| 20. Documentation (API Swagger update & Admin Guide) | Backend | P3 (Low) | 4 hrs |

## 4. Development Workflow

The following workflow outlines the lifecycle of the RBAC feature from planning to deployment, highlighting team roles and approval gates.

### Workflow Stages

- Planning: Product Owner defines roles; Tech Lead approves schema.

- Development: Backend and Frontend developers work in parallel feature branches.

- Code Review: Peers review code for logic errors; Security Lead reviews auth logic.

- Testing: QA runs automated regression tests and manual role verification.

- Deployment: CI/CD pipeline deploys to Staging for final acceptance, then Production.

### Mermaid Diagram

graph TD
    %% Roles
    PO[Product Owner]
    Dev[Developer]
    Sec[Security Lead]
    QA[QA Engineer]
    Ops[DevOps]

    %% Flow
    Start((Start)) --> Plan[Planning & Requirements]
    Plan --> |Approval| Des[Schema & API Design]
    Des --> DevPhase[Development Phase]
    
    subgraph Development Cycle
        DevPhase --> BE[Backend Implementation]
        DevPhase --> FE[Frontend Implementation]
        BE --> Unit[Unit Tests]
        FE --> Unit
    end

    Unit --> PR[Pull Request / Code Review]
    PR --> |Review| SecCheck{Security Review}
    
    SecCheck -- Fail --> Fix[Refactor / Fix]
    Fix --> PR
    SecCheck -- Pass --> Merge[Merge to Staging]

    Merge --> TestPhase[QA Testing]
    TestPhase --> |Verify Roles| AutoTest[Automated Tests]
    TestPhase --> |Manual Check| PenTest[Basic Pen-Testing]

    PenTest -- Bugs Found --> Fix
    PenTest -- Approved --> UAT[User Acceptance Testing]
    
    UAT --> |Sign Off| Deploy[Deploy to Production]
    Deploy --> End((Feature Live))

    %% Styling
    style SecCheck fill:#ff9999,stroke:#333,stroke-width:2px
    style Deploy fill:#99ff99,stroke:#333,stroke-width:2px

## 5. Validation & Refinement

Refinements based on analysis of scalability (10k users), security (OWASP), and maintainability.

### 1. Scalability (10k+ Users)

- Issue: Checking roles against the database on every single API request will create a bottleneck as traffic grows to 10,000 concurrent users.

- Refinement: Implement Redis Caching for user sessions/roles. When a request comes in, check the cache first.

  - Added to implementation: When an Admin changes a role (Task 3), the system must now also invalidate the Redis cache key for that specific user to force a refresh.

### 2. Security (OWASP Compliance)

- Issue: Simply checking the role is insufficient if IDOR (Insecure Direct Object Reference) is ignored. A "Manager" might access another Manager's report by changing an ID in the URL.

- Refinement: Enhanced roleMiddleware (Task 6) to include Resource Ownership Checks.

  - Rule: Permission is not just Role = Manager, but Role = Manager AND (Resource.OwnerID == UserID OR Role == Admin).

- Issue: Broken Access Control is #1 on OWASP Top 10.

  - Refinement: Added Task 15 (Integration Tests) specifically to test negative cases (e.g., ensure Viewers explicitly cannot access Admin APIs).

### 3. Maintainability

- Issue: Hardcoding strings like "Admin" or "Manager" throughout the codebase makes it fragile and hard to update if role names change.

- Refinement: Create a Centralized Constants/Enums File (RoleConstants.js or RoleEnum.cs).

  - Implementation: All code references must use Roles.ADMIN instead of string literals.

  - Documentation: Added Task 20 to ensure the "Matrix of Permissions" is documented for future developers onboarding to the project.